# Enterprise Voice AI Agent - Team Plan (6 Members)

Goal: Build an enterprise voice AI assistant capable of understanding natural language, generating safe SQL queries, querying a cloud database, and responding with voice and visual insights by Friday evening.

## Overall Architecture

Voice/Text Input
    ↓
Chat Interface
    ↓
Conversation Manager
    ↓
AI Orchestrator
 ├── SQL Generator
 ├── Knowledge Tool
 └── Future Tools
        ↓
 SQL Validator
        ↓
 PostgreSQL Database
        ↓
 Result Formatter
        ↓
 Voice + UI Response

## Team Responsibilities

### Member 1 – AI Orchestrator (Team Lead)

Responsibilities:

Design overall architecture

Integrate all modules

Prompt engineering

Conversation memory

Intent detection

Tool routing

Final testing

Deliverables:

orchestrator.py

tool_router.py

memory.py

prompt_builder.py

### Member 2 – Voice AI

Responsibilities:

Streaming STT

Streaming TTS

Voice Activity Detection

Microphone handling

Voice interruption

Deliverables:

voice_service.py

stt.py

tts.py

### Member 3 – Chat UI

Responsibilities:

Enterprise chat UI

Streaming responses

Voice button

Animations

Charts

Conversation history

Deliverables:

Flutter screens

Widgets

Animations

### Member 4 – SQL Intelligence

Responsibilities:

Schema loader

SQL generation

SQL validation

Safe query execution

Read-only database access

Deliverables:

sql_engine.py

validator.py

executor.py

schema_loader.py

### Member 5 – Backend & APIs

Responsibilities:

FastAPI

Authentication

API endpoints

WebSockets

Logging

Database connectivity

Deliverables:

main.py

api.py

routes.py

### Member 6 – Intelligence Layer

Responsibilities:

Response formatting

Charts

Analytics

Follow-up suggestions

Conversation summaries

Testing & demo preparation

Deliverables:

formatter.py

analytics.py

chart_generator.py

## Development Timeline

| Day | Focus |
| --- | --- |
| Monday | Finalize architecture, folder structure, API contracts, prompts, database schema. |
| Tuesday | Independent development of assigned modules. |
| Wednesday | Integration only. Connect all modules together. |
| Thursday | Performance tuning, bug fixes, charts, conversation memory, polish. |
| Friday | Demo preparation, rehearsals, edge-case testing, presentation. |

## Recommended Repository Structure

enterprise-agent/
├── frontend/
├── backend/
├── ai/
│   ├── orchestrator.py
│   ├── prompts.py
│   ├── memory.py
│   └── router.py
├── sql/
│   ├── validator.py
│   ├── executor.py
│   └── schema.py
├── voice/
│   ├── stt.py
│   └── tts.py
├── analytics/
│   ├── charts.py
│   └── formatter.py
└── docs/

## Key Advice

- Define interfaces between modules before coding.
- Use JSON contracts between components.
- Keep SQL execution read-only.
- Focus on a polished end-to-end demo rather than many incomplete features.
- Team lead should prioritize integration over implementing every feature.